🏥 OPT COACH MASTERPLAN

AI Quiz Question Generator

for Surgical Oncology Education Platform

Prepared by 100xEngineers OPT Coach  |  March 2026

# 1. Operating Model Snapshot

| Role | Cancer Surgeon & Surgical Educator |
| --- | --- |
| Platform | Web app (building from scratch) |
| Users | MBBS students, residents, junior consultants, MCh fellows |
| Tools | Gmail, Google Docs, Email newsletters |
| Primary Pain | Quiz creation is time-consuming; repetitive Q&A; blog writing |
| Success Vision | Active weekly users, high quiz completion, blog readership growth |

# 2. Selected Task for Automation

Task A: AI Quiz Question Generator Automatically generate high-quality surgical oncology MCQ questions from a topic, case notes, or text — saving hours of manual quiz creation every week.

# 3. Objective & Scope

## 3.1  Objective

Build an AI-powered feature inside the surgical oncology web platform that allows the surgeon-educator to generate Multiple Choice Questions (MCQs) instantly from any topic, case summary, or clinical text — reducing quiz creation time from hours to minutes.

## 3.2  What WILL Be Automated

- Generating MCQ question stems from a topic or pasted clinical text

- Creating 4–5 answer options (one correct, rest plausible distractors)

- Adding a brief explanation for the correct answer

- Categorising questions by topic tag (e.g., Breast, GI, Head & Neck)

- Saving approved questions directly into the question bank

## 3.3  What Will NOT Be Automated

- Final clinical review and approval — you always review before publishing

- Grading of open-ended or essay-style responses

- Video or image-based question creation (Phase 2)

- Student quiz scheduling and assignment (separate feature)

# 4. User Stories & Example Conversations

## Story 1 — Surgeon creates a quiz from a topic

👨‍⚕️ Surgeon types: "Generate 5 MCQs on surgical margins in breast conservation surgery, difficulty: medium" 🤖 AI returns: 5 formatted MCQs with 4 options each, correct answer highlighted, and a one-line clinical rationale. Surgeon reviews, edits if needed, and clicks 'Save to Bank'.

## Story 2 — Surgeon pastes a case note

👨‍⚕️ Surgeon pastes a clinical case summary and says: "Create 3 MCQs based on this case for MCh fellows" 🤖 AI returns: 3 case-based MCQs derived from the pasted content, auto-tagged as 'Case-Based' and 'MCh Level', ready for review.

## Story 3 — Student takes a quiz

🎓 Student opens 'Breast Oncology Quiz': Answers 10 AI-generated MCQs, sees instant feedback and explanation per question, gets a score, and the result is logged to the surgeon's dashboard.

# 5. Process Steps & Data Inputs / Outputs

## 5.1  Quiz Generation Flow

| # | Step | Input | Output |
| --- | --- | --- | --- |
| 1 | Surgeon enters topic/text + settings | Topic name or pasted text, number of Qs, difficulty, learner level | Validated prompt payload |
| 2 | API call to AI model | Structured prompt with context | Raw MCQ response in JSON |
| 3 | Parse & format questions | JSON response | Formatted MCQ objects with options, answer, rationale |
| 4 | Surgeon reviews & edits | Draft MCQs on screen | Approved / edited MCQs |
| 5 | Save to question bank | Approved MCQs + metadata | Questions stored in database with tags |
| 6 | Assign to quiz | Selected questions from bank | Published quiz accessible to students |

# 6. Integration Points

## 6.1  Core Integrations

| System | Purpose | Auth Method | Data Exchange |
| --- | --- | --- | --- |
| Claude / OpenAI API | Generate MCQ questions | API Key (server-side) | JSON prompts & responses |
| Platform Database | Store question bank | Internal auth | MCQ objects with metadata |
| Email (Gmail / SMTP) | Notify students of new quizzes | OAuth 2.0 / App password | Email templates via newsletter |
| User Auth System | Verify surgeon vs student role | JWT tokens | Role-based access control |

## 6.2  Future Integrations (Phase 2)

- Google Docs — import lecture notes directly to generate questions

- WhatsApp / Email — send quiz links to student groups automatically

- Analytics dashboard — track per-question difficulty and student performance

# 7. Success Metrics & Acceptance Criteria

## 7.1  Quantitative Metrics

| Metric | Baseline (Before) | Target (After 60 days) |
| --- | --- | --- |
| Time to create 10 quiz questions | ~2–3 hours | < 15 minutes |
| Number of questions published/month | < 20 | > 100 |
| Quiz completion rate | Unmeasured | > 70% |
| Student satisfaction (quiz quality) | Unmeasured | > 4/5 stars |
| Weekly active quiz users | 0 (new platform) | > 50 students |

## 7.2  Acceptance Criteria

- AI generates minimum 5 valid MCQs per request within 10 seconds

- Each MCQ has: question stem, 4 options, 1 correct answer, 1-line rationale

- Surgeon can edit, delete, or regenerate any question before saving

- Questions save successfully to database with topic tag and difficulty level

- Students can attempt published quizzes and see instant results

- Surgeon dashboard shows quiz attempt counts and pass/fail rates

# 8. Implementation Checklist

Work through these milestones in order. Each builds on the one before.

## Phase 1 — Foundation (Weeks 1–2)

- Set up web application project (React frontend + Node.js/Python backend)

- Implement user registration and login with email and password

- Create role-based access: Surgeon (admin) vs Student

- Set up database schema for users, questions, quizzes, and results

- Obtain and securely store AI API key (server-side only, never frontend)

## Phase 2 — AI Quiz Generator (Weeks 3–4)

- Build the 'Generate Questions' UI: topic input, count selector, difficulty dropdown

- Write the AI prompt template for surgical oncology MCQ generation

- Connect frontend to backend API endpoint for question generation

- Parse AI JSON response and display formatted MCQs for surgeon review

- Add edit, delete, and regenerate buttons per question

- Build 'Save to Question Bank' functionality with topic tags

## Phase 3 — Student Quiz Experience (Weeks 5–6)

- Build question bank management page for surgeon (browse, filter, assign)

- Build quiz creation flow: select questions, set time limit, assign to cohort

- Build student quiz-taking interface with timer and progress indicator

- Implement instant results page with score and per-question explanations

- Store all quiz attempt data per student in the database

## Phase 4 — Notifications & Dashboard (Week 7)

- Build surgeon dashboard: weekly active users, quiz stats, top/bottom questions

- Set up Gmail SMTP integration for quiz announcement emails

- Send automated email to registered students when a new quiz is published

- Add student progress view for surgeon (who completed, scores, time taken)

## Phase 5 — Testing & Launch (Week 8)

- Conduct internal testing with 3–5 pilot students

- Collect feedback on quiz quality and AI question accuracy

- Fix any clinical errors in AI-generated content (surgeon review protocol)

- Soft launch to first cohort of 20–30 students

- Monitor metrics for 30 days and iterate

# 9. Key Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| AI generates clinically inaccurate questions | Medium | Mandatory surgeon review before any question is published |
| Students rely on AI questions as ground truth | Medium | Add disclaimer: 'Review with textbook. AI-assisted content.' |
| AI API costs become high at scale | Low | Cache common topic outputs; set monthly token budget alerts |
| Low student adoption initially | Medium | Email newsletter launch + announce in existing student WhatsApp groups |

# 10. Sample AI Prompt Template

Use this as the starting point for your AI API call. Refine based on output quality.

System Prompt: You are a surgical oncology educator creating exam questions for medical students and fellows. Generate clinically accurate, educationally sound MCQs. Always follow the exact JSON format specified. User Prompt: Generate {count} MCQs on the topic: "{topic}". Difficulty: {difficulty}. Learner level: {level}. Return ONLY valid JSON array. Each object must have: question, options (array of 4), correct_index (0–3), rationale.

100xEngineers OPT Coach  |  Masterplan v1.0  |  March 2026

Ready to build? Share this with your developer or start with Phase 1 today.